# Project Roadmap: Enterprise AI Assistant

ABC Manufacturing Pvt. Ltd.ABC Manufacturing Pvt. Ltd.

| Document ID: | ABC-PROJ-014-R |
| --- | --- |
| Prepared By: | IT Department |
| Version: | 1.1 |

# 1. Overview

This roadmap details the week-by-week execution plan for building the Enterprise AI Assistant pilot, starting with dataset creation and progressing through agent development, orchestration, and deployment.

# 2. Dataset Build-Out

| Week | Deliverable |
| --- | --- |
| Week 1 | 10 PDFs + 5 Word documents + 5 Excel files (HR, Finance, IT, Manufacturing, Legal policies and reports) |
| Week 2 | SQL database with realistic business data (Employees, Sales, Production, Inventory, Customers, Suppliers) |
| Week 3 | IoT sensor logs and expanded manufacturing data |
| Week 4 | Email archive, meeting minutes, and vendor contracts |

# 3. Feature Build-Out

- Document ingestion and indexing pipeline for RAG over PDFs/Word documents.

- RAG Agent with citation-backed answers.

- SQL Agent connected to the Sales, Production, and Employee databases.

- LangGraph Planner to route queries to the correct agent(s).

- Report Agent for generating structured summaries.

- Human-in-the-loop approval step for the Email Agent.

- Conversation history and workflow state persistence.

- React dashboard backed by FastAPI, deployed to Azure.

# 4. Milestones

| Milestone | Target Date |
| --- | --- |
| Dataset complete (Weeks 1-4) | By end of Week 4 |
| RAG Agent functional on HR documents | Week 6 |
| SQL Agent functional on Sales & Production data | Week 8 |
| Multi-agent orchestration (Planner + all agents) | Week 10 |
| Pilot demo to management | Week 12 |